Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 December 2025 |
| --- | --- |
| Team ID | 4967 |
| Project Name | bookstore |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Core UI. | USN-1 | As a user, I can register and login securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can logout and see my name in navbar.. | 2 | High |  |
| Sprint-2 | Book Browsing & Search | USN-3 | As a visitor, I can browse all books with beautiful cards and high-quality images. | 2 | High |  |
| Sprint-3 | Cart & Wishlist | USN-4 | As a user, I can search books by title, author, or genre with result count.. | 3 | High |  |
|  |  | USN-5 | As a user, I can add/remove books from shopping cart with badge count. | 2 | High |  |
|  |  | USN-6 | As a user, I can add/remove books from wishlist with heart icon and count. | 2 | Medium |  |
| Sprint-4 | Book Details & Admin Panel | USN-7 | As a user, I can view detailed book page with description and image. | 3 | High |  |
|  |  | USN-8 | As an admin, I can add, edit, and delete books via admin panel.. | 5 | High |  |
|  |  | USN-9 | As an admin, I can search books in admin panel. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 1 December 2025 | 7 December 2025 | 20 | 7 December 2025 |
| Sprint-2 | 20 | 7 Days | 8 December 2025 | 14 December 2025 | 20 | 14 December 2025 |
| Sprint-3 | 20 | 7 Days | 15 December 2025 | 21 December 2025 | 20 | 21 December 2025 |
| Sprint-4 | 20 | 7 Days | 22 December 2025 | 28 December 2025 | 20 | 28 December 2025 |