Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 January 2026 |
| --- | --- |
| Team ID | 4967 |
| Project Name | Shopez |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Core Setup & Products. | USN-1 | As a developer, I can set up MERN backend with product model. | 5 | High |  |
|  |  | USN-2 | As a developer, I can seed 10 sample products.. | 3 | High |  |
| Sprint-2 | Frontend & Browsing | USN-3 | As a customer, I can browse products with grid and images. | 5 | High |  |
| Sprint-3 | Cart & Auth | USN-4 | As a customer, I can add/adjust quantity in cart.. | 5 | High |  |
|  |  | USN-5 | As a user, I can login/register (mock). | 3 | High |  |
|  |  | USN-6 | As a customer, I can search and filter by category. | 2 | Medium |  |
| Sprint-4 | Admin & Final | USN-7 | As an admin, I can add/edit/delete products. | 5 | High |  |
|  |  | USN-8 | As a developer, I can deploy live.. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 January 2026 | 07 January 2026 | 20 | 07 January 2026 |
| Sprint-2 | 20 | 7 Days | 08 January 2026 | 14 December 2025 | 20 | 14 January 2026 |
| Sprint-3 | 20 | 7 Days | 15 January 2026 | 21 January 2026 | 20 | 21 January 2026 |
| Sprint-4 | 20 | 7 Days | 22 January 2026 | 28 January 2026 | 20 | 28 January 2026 |